SDS Test System

TWG and User Acceptance Test Case Pack

Prepared for temporary domain testing | Version 1.0 | 4 May 2026

|  | Purpose This document gives TWG members, Ministry reviewers, school/institution testers, and system administrators a shared set of structured test cases for the hosted SDS test system. Testers should execute the cases that match their role, record Pass/Fail, add defect references, and attach screenshots where useful. |
| --- | --- |

Document Control and Environment

| Field | Value |
| --- | --- |
| Temporary Domain | To be completed by project team before distribution |
| System | SDS career guidance and Holland RIASEC assessment platform |
| Testing Audience | TWG members, Ministry staff, test administrators, counsellors, selected test takers |
| Primary Browsers | Chrome and Microsoft Edge on desktop; mobile browser for responsive checks |
| Data Rule | Use only test accounts, test PINs, and disposable upload files unless formally approved |

# How to Use This Test Pack

|  | Execution rules 1. Use the temporary domain supplied by the project team. 2. Test only with assigned accounts or clearly marked disposable test accounts. 3. Mark each applicable case as Pass, Fail, Blocked, or Not Run. 4. For each failure, capture a screenshot, browser/device, user role, steps performed, expected result, actual result, and defect severity. 5. Do not upload real national IDs, certificates, transcripts, or confidential student data during TWG testing. |
| --- | --- |

Priority Guide

| Priority | Meaning | Exit Expectation |
| --- | --- | --- |
| P1 | Critical path or security/privacy requirement | Must pass or have an agreed workaround before sign-off |
| P2 | Important role workflow or quality requirement | Should pass before broader rollout; open defects must be triaged |
| P3 | Useful enhancement or lower-risk edge case | Can be deferred if documented and accepted |

Defect Severity Guide

| Severity | Description | Example |
| --- | --- | --- |
| Blocker | Testing cannot continue or core service is unavailable | Temporary domain unavailable; login down for all users |
| High | Critical user flow fails or sensitive data is exposed | Assessment cannot submit; Test Administrator sees another institution's students |
| Medium | Important function degraded but workaround exists | PDF downloads but has missing non-critical section |
| Low | Cosmetic or minor content issue | Typo, alignment issue, non-blocking label mismatch |

Recommended Role Coverage

| Role | Recommended Account Type | Main Coverage |
| --- | --- | --- |
| Test Taker - High School | Self-registered or imported student | Onboarding, assessment, results, certificate, profile |
| Test Taker - University | Self-registered test account | University onboarding, assessment, course recommendations |
| Test Taker - Professional | Self-registered test account | Professional onboarding and career recommendations |
| Test Administrator | Assigned to one institution | Student import, login cards, scoped management, student results |
| System Administrator | Full admin account | Users, permissions, catalogues, analytics, reports, audit logs |

Coverage Summary

| Module | No. of Cases | Case Range |
| --- | --- | --- |
| Access, Registration, and Authentication | 13 | AUTH-001 to AUTH-013 |
| Test Taker Onboarding, Profile, Accessibility, and Help | 10 | PRF-001 to PRF-010 |
| SDS Questionnaire, Progress Save, and Scoring | 14 | ASM-001 to ASM-014 |
| Results, Recommendations, Reports, and Certificates | 11 | RES-001 to RES-011 |
| Test Administrator / Counsellor Workflows | 12 | TA-001 to TA-012 |
| System Administrator Configuration and Data Management | 16 | ADM-001 to ADM-016 |
| Analytics, Notifications, and Formal Reporting | 12 | ANL-001 to ANL-012 |
| Security, Privacy, Accessibility, Compatibility, and Resilience | 15 | NFR-001 to NFR-015 |
| Total Test Cases | 103 | All sections |

# Test Cases

Execute the cases relevant to your assigned role. Leave non-applicable cases blank or mark N/A.

## 1. Access, Registration, and Authentication

Validate the public entry points, self-registration, verification, login, password recovery, and session behavior.

| Case / Priority | User / Area | Scenario | Execution Steps | Expected Result | Pass / Fail | Notes / Defect |
| --- | --- | --- | --- | --- | --- | --- |
| AUTH-001 P1 | Public | Temporary domain opens correctly | Open the temporary domain. Refresh once. Open the Help page. | Landing page and Help page load without error. Branding and navigation are visible. |  |  |
| AUTH-002 P1 | Test Taker | Self-register a new test taker | Open Register. Enter a valid 13-digit test PIN, accessible email, password, and consent. Submit. | Registration succeeds and the user receives a verification instruction. No real personal data is required. |  |  |
| AUTH-003 P1 | Test Taker | Consent is mandatory | Attempt registration with all fields completed but leave consent unchecked. | Registration is blocked with a clear consent message. |  |  |
| AUTH-004 P1 | Test Taker | Duplicate account prevention | Register once with a test email/PIN. Try registering again with the same email or PIN. | System rejects duplicate registration with a controlled message. |  |  |
| AUTH-005 P1 | Test Taker | Email verification works | Open the verification link from the test mailbox. Then log in. | Email status is verified and protected pages become accessible. |  |  |
| AUTH-006 P1 | Test Taker | Unverified user access is restricted | Register but do not verify. Attempt to log in and open Dashboard or Assessment. | System blocks protected access and offers resend verification where applicable. |  |  |
| AUTH-007 P1 | All | Login identifiers work | Log in using an email account. Log out. Log in using an assigned student code or username if available. | Valid identifiers authenticate successfully and route to the correct role dashboard. |  |  |
| AUTH-008 P1 | All | Invalid login is handled | Enter a valid identifier with the wrong password. Repeat several times. | Login fails with a friendly error. No stack trace or sensitive detail is displayed. |  |  |
| AUTH-009 P2 | All | Forgot and reset password | Use Forgot Password with a test email. Open the reset link. Set a new password. Log in. | Password reset succeeds. Old password no longer works. New password works. |  |  |
| AUTH-010 P1 | Imported Student | Mandatory password change | Log in as an imported/admin-created student with a temporary password. | User is routed to Change Password before normal dashboard use. |  |  |
| AUTH-011 P1 | All | Logout clears protected access | Log in. Open a protected page. Log out. Use browser Back and refresh. | Protected data is not accessible after logout and user returns to Login. |  |  |
| AUTH-012 P2 | All | Session refresh behavior | Stay logged in while navigating between pages. Leave the session idle long enough for token refresh to be exercised. | Session remains stable when refresh is valid. Expired session redirects cleanly to Login. |  |  |
| AUTH-013 P2 | Test Taker | Account data export and deletion entry points | From Profile, request data export. Then test delete-account flow using a disposable test account. | Export downloads expected personal record. Delete requires confirmation and disables/removes the test account. |  |  |

## 2. Test Taker Onboarding, Profile, Accessibility, and Help

Validate the full preparation flow before the SDS questionnaire for high school, university, and professional users.

| Case / Priority | User / Area | Scenario | Execution Steps | Expected Result | Pass / Fail | Notes / Defect |
| --- | --- | --- | --- | --- | --- | --- |
| PRF-001 P1 | High School | High school onboarding | Create or use a high-school test taker. Complete region, town, school, grade, class, language, and accessibility fields. | Onboarding saves successfully and dashboard becomes available. |  |  |
| PRF-002 P1 | University | University onboarding | Select University Student. Enter institution, programme, year of study, and language preferences. | Profile saves with university fields and user can proceed to assessment. |  |  |
| PRF-003 P1 | Professional | Professional onboarding | Select Professional. Enter employment status, workplace/occupation, years of experience, and language preference. | Profile saves with professional fields and user can proceed to assessment. |  |  |
| PRF-004 P1 | Test Taker | Required onboarding fields | Leave required fields blank on each onboarding step and try to continue. | System identifies missing fields without losing already entered data. |  |  |
| PRF-005 P2 | Test Taker | Profile edit persists | Open Profile. Update phone/town/language/accessibility preference. Save and refresh. | Updated values remain visible after refresh and re-login. |  |  |
| PRF-006 P2 | Test Taker | Qualification upload | Upload a small test PDF/image qualification file from Profile. | File uploads, appears in the qualification list, and metadata is shown. |  |  |
| PRF-007 P2 | Test Taker | Qualification download/delete | Download the uploaded qualification. Delete it. Refresh Profile. | Download works and deleted file is no longer listed. |  |  |
| PRF-008 P1 | Accessibility | Accessibility preferences persist | Enable high contrast or larger font. Navigate to Dashboard, Assessment, and Results. Log out and back in. | Preference is applied consistently and remains active. |  |  |
| PRF-009 P2 | Language | Preferred language is captured | Set preferred language to English, save. Repeat with SiSwati. | Preference saves in the user profile. Any untranslated screens should be logged as language defects. |  |  |
| PRF-010 P2 | Help | Help and glossary support | Open Help, Glossary, and inline help/tooltips during assessment. | Help content is readable and relevant. Glossary terms load without blocking workflow. |  |  |

## 3. SDS Questionnaire, Progress Save, and Scoring

Validate the assessment execution path from intro screen through final submission and deterministic Holland code generation.

| Case / Priority | User / Area | Scenario | Execution Steps | Expected Result | Pass / Fail | Notes / Defect |
| --- | --- | --- | --- | --- | --- | --- |
| ASM-001 P1 | Assessment | Start from questionnaire intro | Open Dashboard. Select Start Career Test. Read intro. Continue to questionnaire. | Assessment starts or resumes and first question is displayed. |  |  |
| ASM-002 P1 | Assessment | Question sections are sequenced | Navigate through several questions in Activities, Competencies, Occupations, then Self-Estimates. | Questions are grouped and ordered consistently with SDS sections. |  |  |
| ASM-003 P1 | Assessment | Yes/No answers save | Answer several Activities/Competencies/Occupations questions. Move forward and back. | Selected answers remain selected and progress increases. |  |  |
| ASM-004 P1 | Assessment | Self-estimate ratings save | Reach Self-Estimates. Select ratings from 1 to 6. Move away and return. | Ratings remain saved and only valid scale values are accepted. |  |  |
| ASM-005 P1 | Assessment | Pause/resume on same device | Answer 10-20 questions. Pause or leave questionnaire. Return from Dashboard. | Assessment resumes at saved position with prior answers retained. |  |  |
| ASM-006 P1 | Assessment | Resume after logout | Answer questions. Log out. Log in again and resume assessment. | Progress and answers are restored from server state. |  |  |
| ASM-007 P1 | Assessment | Incomplete assessment cannot submit | Skip at least one question and attempt to complete. | System prevents completion and points user to unanswered items. |  |  |
| ASM-008 P1 | Assessment | Complete full questionnaire | Answer every question across all sections and submit. | Assessment completes, status changes to completed, and user is routed to completion/results flow. |  |  |
| ASM-009 P1 | Scoring | Dominant Realistic result | For a test account, answer Realistic items Yes/high and most other items No/low. | Primary Holland code begins with R and Realistic score is highest. |  |  |
| ASM-010 P2 | Scoring | Tie display handling | Create a balanced answer pattern that ties two or more RIASEC scores. | Results use slash-style tied display where appropriate and no score is hidden. |  |  |
| ASM-011 P2 | Assessment | Progress percentage is reasonable | Observe progress after answering roughly 25%, 50%, and 75% of questions. | Progress indicator tracks completion without jumping backward unexpectedly. |  |  |
| ASM-012 P2 | Assessment | Save failure feedback | Temporarily disconnect network or block a request, then answer a question. | User receives visible save error and the UI does not falsely imply the answer was saved. |  |  |
| ASM-013 P2 | Mobile | Questionnaire usable on mobile/tablet | Run assessment on phone-width and tablet-width browser. Try navigation, answer buttons, and pause. | Controls are visible, tappable, and do not overlap. |  |  |
| ASM-014 P2 | Accessibility | Read-aloud and keyboard navigation | Use keyboard only for navigation. Test available read-aloud/help controls. | Keyboard path is usable and assistive controls do not break assessment flow. |  |  |

## 4. Results, Recommendations, Reports, and Certificates

Validate what a test taker and authorized staff see after assessment completion.

| Case / Priority | User / Area | Scenario | Execution Steps | Expected Result | Pass / Fail | Notes / Defect |
| --- | --- | --- | --- | --- | --- | --- |
| RES-001 P1 | Results | Results page opens after completion | Finish an assessment and select View Results. | Results page loads the completed assessment without manual ID entry. |  |  |
| RES-002 P1 | Results | RIASEC scores and Holland code display | Review Results page. | All six RIASEC scores, Holland code, charts, and interpretation are visible. |  |  |
| RES-003 P1 | Recommendations | Career recommendations align | Compare Holland code to recommended occupations. | Recommended occupations are relevant to the primary/related RIASEC code. |  |  |
| RES-004 P1 | Recommendations | Courses and institutions are shown | Open course recommendation details. | Course names, institution links, entry requirements, and qualification type are visible where data exists. |  |  |
| RES-005 P2 | High School | Suggested subjects appear | View results for a high-school user. | Suggested school subjects appear and align with career/course pathway. |  |  |
| RES-006 P2 | Funding | SLAS funding alignment appears | Review course recommendations and funding area. | Priority programmes are clearly identified and funding guidance is understandable. |  |  |
| RES-007 P1 | PDF | Download result PDF | Click Download PDF from Results. | PDF downloads with profile summary, scores, recommendations, and official layout. |  |  |
| RES-008 P1 | Certificate | Generate certificate | From Results or Dashboard, generate certificate for a completed assessment. | Certificate is generated with a unique certificate number. |  |  |
| RES-009 P1 | Certificate | Certificate re-download | Download the same certificate twice or regenerate from Dashboard. | Same certificate record is reused; duplicate certificate numbers are not created. |  |  |
| RES-010 P1 | Authorization | Staff result access is controlled | As Test Administrator, view a student result from own institution. Try a student outside scope if available. | Own scoped result is visible. Out-of-scope result is blocked. |  |  |
| RES-011 P2 | Guidance | SDS code guide is visible | After completion, open the SDS code guide/modal if presented. | Guide explains code meaning in plain language and can be closed/continued. |  |  |

## 5. Test Administrator / Counsellor Workflows

Validate institution-scoped operations used by schools, counsellors, and test administrators.

| Case / Priority | User / Area | Scenario | Execution Steps | Expected Result | Pass / Fail | Notes / Defect |
| --- | --- | --- | --- | --- | --- | --- |
| TA-001 P1 | Test Admin | Dashboard loads for institution | Log in as a Test Administrator. | Dashboard shows student management view for assigned institution. |  |  |
| TA-002 P1 | Test Admin | Institution stats are displayed | Open Overview and Analytics tabs. | Totals, completion count/rate, and Holland distribution display for permitted scope. |  |  |
| TA-003 P1 | Import | Valid student CSV import | Download/use template. Import 2-3 students with valid test PINs and institution. | Rows import successfully and generated login numbers are shown. |  |  |
| TA-004 P1 | Import | Invalid CSV row handling | Import a CSV with an invalid PIN and a non-matching institution. | Invalid rows fail with useful row-level errors; valid rows are not lost unless transaction rules require all-or-nothing. |  |  |
| TA-005 P1 | Student Login | Imported student can log in | Use generated student login number and temporary password. | Student logs in and is prompted to change password if required. |  |  |
| TA-006 P1 | Login Cards | Generate scoped login cards | Open Login Cards. Select institution/grade if available. Generate PDF. | PDF downloads with only scoped students and clear login instructions. |  |  |
| TA-007 P2 | Student Mgmt | Update student profile | Edit a student's name, grade, class, or email from Students tab. | Changes save and remain after refresh. |  |  |
| TA-008 P2 | Student Mgmt | Delete student in scope | Delete a disposable imported student. | Student is removed from the scoped student list and related constraints are handled cleanly. |  |  |
| TA-009 P1 | Results | View/download student results | For a completed student assessment, open student results and download PDF. | Authorized Test Administrator can view and download result report. |  |  |
| TA-010 P2 | System Admin | Cross-institution filter | As System Administrator, open Test Administrator dashboard and filter by institution. | System Administrator can view selected institution data without losing global context. |  |  |
| TA-011 P1 | Security | Test Admin cannot access restricted admin modules | As Test Administrator, try URLs for admin settings/users/questions beyond assigned permissions. | Unauthorized pages are blocked or hidden. |  |  |
| TA-012 P1 | Import | Import scope enforcement | As System Administrator, choose an import scope institution and upload rows for another institution. | Rows outside selected scope are rejected or flagged. |  |  |

## 6. System Administrator Configuration and Data Management

Validate the administrative tools that maintain users, permissions, content, catalogues, reports, and auditability.

| Case / Priority | User / Area | Scenario | Execution Steps | Expected Result | Pass / Fail | Notes / Defect |
| --- | --- | --- | --- | --- | --- | --- |
| ADM-001 P1 | Dashboard | Admin dashboard KPIs and filters | Log in as System Administrator. Apply region, institution, and date filters. | KPIs, charts, and usage table update consistently. |  |  |
| ADM-002 P1 | Users | Create Test Administrator | Create a Test Administrator with institution and selected permissions. | User is created, receives temporary credentials, and appears in user list. |  |  |
| ADM-003 P1 | Permissions | Assign and revoke permissions | Open a staff user's permissions. Add one permission, save, remove it, save again. | Permission changes persist and affect visible modules/actions. |  |  |
| ADM-004 P2 | Users | Bulk activate/deactivate users | Select multiple disposable users. Bulk deactivate, then reactivate. | Status changes apply only to selected users and self-deletion/self-lockout is prevented. |  |  |
| ADM-005 P1 | Questions | Question bank CRUD/import/export | Create a test question, edit it, export questions, import a small valid CSV, then delete test question. | Question operations work and validation prevents invalid section/RIASEC data. |  |  |
| ADM-006 P1 | Occupations | Occupation CRUD/review/import/export | Create pending occupation, approve/review, export, import sample CSV, delete disposable item. | Occupation catalogue updates and reviewed status is visible. |  |  |
| ADM-007 P1 | Institutions | Institution CRUD/review/import/export | Create pending institution, approve it, update contact details, export and delete test institution. | Institution appears in onboarding/search after approval and is removable if unused. |  |  |
| ADM-008 P1 | Subjects | Subject CRUD/import/export | Create subject with RIASEC codes, edit display order, export, and delete. | Subject appears in admin list and can support recommendations. |  |  |
| ADM-009 P1 | Courses | Course CRUD and links | Create course. Add entry requirements. Link institution and occupation. Open detail drawer. | Course, requirements, institution, and occupation links are saved and shown. |  |  |
| ADM-010 P2 | Funding | Funding priority toggle | Open Funding Priorities. Toggle a programme's SLAS priority on/off. | Toggle persists and affects funding alignment outputs. |  |  |
| ADM-011 P2 | Education | Education level management | Create, edit, and delete a disposable education level. | Levels update without breaking users/occupations linked to real levels. |  |  |
| ADM-012 P1 | Certificates | Admin certificate management | Open Certificates. Generate/download for a completed assessment. | Certificate list updates and PDF downloads. |  |  |
| ADM-013 P1 | Audit | Audit log filters and export | Perform an admin action. Open Audit Logs. Filter by action/date/user and export. | Action is recorded with useful details and export downloads. |  |  |
| ADM-014 P1 | Results | Admin results management | Open Admin Results. Search/filter completed assessments. View result and download PDF. | Authorized administrator can review and download assessment results. |  |  |
| ADM-015 P2 | Users | System administrator CSV import | Use system-admin import template with one valid disposable row and one invalid row. | Valid row imports and invalid row is reported clearly. |  |  |
| ADM-016 P1 | Permissions | UI permission gates | Remove a non-critical permission from a test staff account and reload. | Restricted menu item/action disappears or returns Unauthorized if URL is entered manually. |  |  |

## 7. Analytics, Notifications, and Formal Reporting

Validate Ministry-level insight flows and operational notification behavior.

| Case / Priority | User / Area | Scenario | Execution Steps | Expected Result | Pass / Fail | Notes / Defect |
| --- | --- | --- | --- | --- | --- | --- |
| ANL-001 P1 | Analytics | Analytics overview loads | Open National Career Overview Platform / Analytics. | Overview cards, RIASEC averages, distribution, and completion metrics render. |  |  |
| ANL-002 P1 | Analytics | Filter analytics | Apply institution, institution type, region, user type, start date, and end date filters. | All visible analytics sections reflect the active filters. |  |  |
| ANL-003 P2 | Map | Regional map interaction | Open Regional Map and click a region. | Selected region is highlighted and related metrics update. |  |  |
| ANL-004 P1 | Analytics | Holland distribution chart | Open Overview/Trends and inspect Holland distribution. | Distribution counts are readable and match filtered completed assessments. |  |  |
| ANL-005 P2 | Analytics | Skills pipeline | Open Career Overview/Skills pipeline section. | Emerging career and 30-day momentum information appears where data exists. |  |  |
| ANL-006 P2 | Funding | Funding alignment analytics | Open Funding Alignment tab and apply filters. | Priority and non-priority programme alignment is clearly summarized. |  |  |
| ANL-007 P1 | Export | Export analytics | Export analytics as CSV and PDF. | Files download and reflect selected filters. |  |  |
| ANL-008 P1 | Reports | Report preview sections | Open Reports. Select executive, regional, gender, career, institution, and trend sections. | Preview loads each selected section with formal labels and data. |  |  |
| ANL-009 P1 | Reports | Generate formal report PDF | Generate a report with multiple sections and filters. | PDF downloads with Ministry-style title, sections, tables/charts, and footer. |  |  |
| ANL-010 P1 | Notifications | Assessment completion notification | Complete a student assessment. Log in as authorized admin/staff and open notifications. | New unread assessment-completed notification appears with result link/details. |  |  |
| ANL-011 P2 | Notifications | Mark notifications read | Mark one notification read. Then mark all read. | Unread count decreases and remains correct after refresh. |  |  |
| ANL-012 P1 | Security | Notification access controlled | Use a user without notification permission and try notification URL. | Notification page/action is hidden or unauthorized. |  |  |

## 8. Security, Privacy, Accessibility, Compatibility, and Resilience

Cross-cutting checks that should be run alongside functional testing before TWG sign-off.

| Case / Priority | User / Area | Scenario | Execution Steps | Expected Result | Pass / Fail | Notes / Defect |
| --- | --- | --- | --- | --- | --- | --- |
| NFR-001 P1 | Security | Protected URL requires login | Open a protected URL in a private browser with no session. | User is redirected to Login or Unauthorized without data exposure. |  |  |
| NFR-002 P1 | Security | Role boundary for Test Taker | As Test Taker, try /admin/dashboard, /admin/users, and /test-administrator. | Access is blocked and no admin data is returned. |  |  |
| NFR-003 P1 | Security | Institution boundary for Test Administrator | As Test Administrator, manually change student/result IDs in URL/API where possible. | Out-of-institution records are blocked. |  |  |
| NFR-004 P1 | Security | Invalid/expired token handling | Use an old password reset or email verification link, or alter the token. | System reports invalid/expired token and does not authenticate user. |  |  |
| NFR-005 P1 | Privacy | Upload validation | Attempt to upload an unsupported file type or oversized qualification. | Upload is rejected with a clear message and no partial file is shown. |  |  |
| NFR-006 P1 | Privacy | Sensitive data exposure check | Inspect user screens, result PDFs, exports, and admin tables for national ID display. | National ID/PIN is not unnecessarily exposed; only approved identifiers are visible. |  |  |
| NFR-007 P1 | Security | Browser back after logout | Log out from an admin or test-taker account and press Back repeatedly. | Protected content is not visible without re-authentication. |  |  |
| NFR-008 P2 | Performance | Basic page response | Load Dashboard, Questionnaire, Results, Admin Dashboard, and Analytics on a normal connection. | Each page is usable within approximately 5 seconds under light UAT load. |  |  |
| NFR-009 P2 | Compatibility | Responsive layout | Test Chrome/Edge on desktop, tablet width, and mobile width. | No critical text overlap, clipped buttons, or unusable navigation. |  |  |
| NFR-010 P2 | Accessibility | Keyboard-only navigation | Navigate Login, Dashboard, Questionnaire, and Results using Tab/Enter/Space only. | Focus order is logical and core actions are reachable. |  |  |
| NFR-011 P2 | Accessibility | Contrast and font preferences | Enable high contrast and large font. Review key screens. | Text remains readable and controls do not overlap. |  |  |
| NFR-012 P1 | Reliability | Friendly error handling | Trigger invalid data, unauthorized access, and network interruption. | Errors are understandable and do not reveal stack traces or internal SQL/API details. |  |  |
| NFR-013 P1 | Audit | Administrative auditability | Create/update/delete a user or catalogue item. Review audit log. | Action is recorded with actor, action type, timestamp, and useful details. |  |  |
| NFR-014 P2 | Privacy | Own data rights | As a test taker, export data and initiate delete-account flow on disposable account. | Export and deletion controls function with clear confirmation. |  |  |
| NFR-015 P2 | Resilience | Concurrent save sanity check | Have two testers use different accounts and complete assessments at the same time. | Progress saves independently and no user's answers/results are mixed. |  |  |

# Defect Log Template

Record one row per defect found during TWG/UAT execution.

| Defect ID | Case ID | Severity | Summary | Owner | Status | Retest Result |
| --- | --- | --- | --- | --- | --- | --- |

# UAT Sign-Off

|  | Suggested exit criteria All P1 test cases are Passed or have an accepted workaround. All High and Blocker defects are closed, retested, or formally accepted with a mitigation plan. Known Medium/Low defects are logged with owner, target release, and impact. TWG representatives confirm that the system is suitable for the next testing or rollout stage. |
| --- | --- |

Sign-Off Record

| Name | Role / Organisation | Decision | Signature | Date |
| --- | --- | --- | --- | --- |
|  |  | Approve / Approve with conditions / Reject |  |  |
|  |  | Approve / Approve with conditions / Reject |  |  |
|  |  | Approve / Approve with conditions / Reject |  |  |